**Recruitment of Earthworks Subcontractor for Section KM 0+440 to KM 4+940 of the Stepantsminda-Gveleti Road, Georgia (Lot 1)**

**1. Location of Works:**

Kazbegi Municipality (Near the town of Stepantsminda)

**2. Main Scope of Works:**

Earthwork excavation for temporary access roads, loading, and transportation to the designated spoil ground.

**3. Quotation Form**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Item | Work Description | unit | Quantity | Unit Price | Amount (GEL) |
| 1 | Earthwork Excavation, Loading, Transport to Spoil | Slope cutting, benching, excavation, loading, transport distance 1km | m3 | 120060 |  |  |
| 2 | Additional transport per 1 km | Earthwork transport | m3/km | 240120 |  |  |
| 3 | Rock Excavation, Loading, Transport | Slope cutting, benching, excavation, loading, transport distance 1km | m3 | 4960 |  |  |
| 4 | Additional transport per 1 km | Stonework transport | m3/km | 9920 |  |  |
| 5 | sum |  |  |  |  |  |
| 6 | TAX RATE |  | 18% |  |  |  |
| 7 | Total |  |  |  |  |  |

-+-----------+-----------+------------+--------------+

**Quotation Requirements:**

1. The quantities listed are provisional. Final quantities for settlement shall be based on measured cross-sections, not exceeding the design quantities and confirmed quantities.
2. The planned construction period is from October 15, 2025, to January 15, 2025 (approximately three months).
3. The unit price shall include all costs for equipment, labor, fuel, etc., and shall bear all risks during construction.
4. Bidders must consider road traffic conditions and potential road closures in their offer. Road closure measures will be implemented by the project; however, the specific timing of closures will depend on the construction progress.
5. Excavators must be large models (Model 300 or above). Excavators and dump trucks must be in good working condition.
6. No advance payment will be made for this project. Payment will be made within 30 days after the mutual confirmation of completed quantities for each billing period.

**4. Contact Information**

Email: [zhang.guoqing@crtg.cn](https://mailto:zhang.guoqing@crtg.cn/)

**5. Validity of Solicitation**

Valid for 48 hours from the date of issuance.